## Slide 1: KEBS QAIMMS Project – System Development Update (As of 07th April 2021)
Activities for the Past Week
Add KeSWS integration points to DI frontend workflow
Revised integration document, collected and answered the queries raised by partners
Provided a documentation of the required payloads for coc, coi , cor and idf data when receiving and viewing by pvoc partners
Planned Activities for the Week
Employee RegistrationStart
Integrating MS work Plan UI and REST API.
KeSWS: Update COI to include Items & generate XSD
Implement COI workflow i.e PVOC sending/Viewing
Implement & test local Coi generation & KeSWS submission
Current Project Issues
Overall Project Status |  | No. of Modules Complete | % Complete | % BPM Complete | Current Sub-Module Being Worked on
60% | Quality Assurance | 10/10 | 90% | 0% | Smark/Fmark Application
 | Destination Inspection | 10/15 | 75% | 13% | Courier Goods, auction, Imported New Vehicles
 | PVOC | 4/6 | 70% | 17% | Exemptions(Requested changes)
 | Market Surveillance | 3/3 | 90% | 90% | Rest Api , and Update on UI look and Feel. Check Email sending on BPM process
 | Standards Levy | 3/4 | 75% | 100% | 
 | Standards Development | 0/10 | 0% | 0% | 
 | Risk Module | 0/10 | 0% | 0% | 
 | 3rd Party Integration | 2/4 | 90% | 100% | Kentrade integration